VERITAS CONCEPT ENGINEERING

Facilities Planning Consulting — Robin Owens

FRF · PHASE 2 OF 4 · DEFINE THE SCOPE

Package Checklist

Phase 2 — Define the Scope (Gate 2: Scope Locked — Non-Compensable Gate)

Confirms the full Phase 2 package is complete before handoff.

| Item | Included (☐) | Notes |
| --- | --- | --- |
| Executive Design Directives & Constraints Log (every row shows "Addressed Where") |  |  |
| Operational Needs Summary (product/service, quantity, routing, supporting services, timing, preliminary capacity read) |  |  |
| Headcount Planning Worksheet (parking, seating, restroom, and cafeteria counts sized against it) |  |  |
| Activity List & Space Requirements Worksheet (interior and exterior/site areas) |  |  |
| Operating Sequence and Routing Worksheet (operating sequence validated; resource-level routings documented by Routing ID where needed for capacity modeling) |  |  |
| Relationship Chart Worksheet (refined against selected layout) |  |  |
| Site & Circulation Flow Worksheet (refined against selected layout) |  |  |
| Block Layout Plan (selected alternative — includes site plan) |  |  |
| Block Layout Alternative Summary (all alternatives considered) |  |  |
| Mandatory Constraints Screen (Form 09, Part A — every alternative screened, Pass/Fail/Not Verified/Approved Exception recorded with Constraint ID and evidence reference) |  |  |
| Weighted-Factor Scorecard (Excel tool, completed — eligible alternatives only) |  |  |
| Selection Decision Record (constraints-screen result and pre-Gate-2 reconfirmation both recorded) |  |  |
| Capacity Model Worksheet (required vs. demonstrated throughput, staffing, space, and redundancy needs) |  |  |
| Space & Density Worksheet (GSF/NSF/OSF/NOSF + EPD) |  |  |
| Flow & Travel-Distance Tracker |  |  |
| Operating-Cost Impact Worksheet (layout's operating-cost consequences identified) |  |  |
| Utility Requirements Matrix |  |  |
| Detailed 3D Layout (architectural shell + equipment), if a 3D model was built |  |  |
| Gate 2 Evidence Register (all 14 Operational Evidence Chain items Confirmed and accepted) |  |  |